## Slide 1
ENGINEERING AUDIT · JUL 28 – SEP 15, 2026
Muse
State of the codebase
Prepared for Torreé · wyzmind + Claude collaborative build

## Slide 2
01 — EXECUTIVE SUMMARY
Seven weeks of adversarial audit
Not feature QA — a standing effort to find what breaks the app for a real user. Three full app-wide outages, 339 smaller defects, all caught live and fixed before reaching most users.
1,121
total commits shipped
342
bug fixes merged
349/349
tests passing right now
3
app-wide outages — all resolved
The codebase today: 40,300 lines across 20 screens. Two fix rounds are in flight — one live in production as of today, the second packaged and waiting on the next merge.

## Slide 3
02 — CRITICAL INCIDENTS
Three times the entire app went down
Every user affected, not just one screen — the highest severity this audit tracks. Each was caught in the live production session, not a staging environment, and each is now guarded so the same class of bug can't ship silently again.
AUG
Rules-of-Hooks violation
Crashed every return login — a hard crash instead of landing back on Discover.
SEP 14
Session-refresh feedback loop
The app never got past the splash screen for any user — a re-trigger loop pegged the main thread.
SEP 14–15
Unthrottled MutationObserver
A DOM watcher scoped to the whole page froze the app completely under normal swiping.

## Slide 4
02 — CRITICAL INCIDENTS, CONTINUED
Fixed same-day, then hardened against recurrence
1
Session-refresh loop
Fix Re-entrancy guard stops the loop at its source.
Hardened Added a continuous freeze watchdog + global error capture — the next infinite loop is caught automatically.
2
MutationObserver freeze
Fix Rescoped from the whole document to the one container that needs it; attribute filter removed.
Hardened Circuit-breaker added on all observers app-wide, plus an end-to-end freeze test wired into CI.
3
Rules-of-Hooks crash
Fix Hook order corrected to be unconditional, per React's own rules.
Hardened No regression since — pattern documented in the handover so it isn't reintroduced.

## Slide 5
03 — EVERYTHING ELSE, BY CATEGORY
339 smaller fixes, grouped by what they touched
Visual/theme work dominates by volume — expected for a consumer app with 8 selectable themes. Session and payments carry the most user-facing risk per fix.
Chart: 
| UI / Visual / Theme | Auth / Session | Payments / Verification | Moderation / Security | Data Integrity / Races | App-Freeze / Crash | Performance
Fixes | 134 | 60 | 34 | 33 | 25 | 15 | 11

## Slide 6
04 — CURRENT STATE
What's live, what's pending
LIVE NOW
Round 32
10 visual/UX fixes, confirmed live on production today.
Disclaimer rewritten concise, moved to a popup
Match % simplified + new “How Matching Works” guide
Removed decorative halo-ring on every profile photo
PWA double safe-area-inset viewport bug fixed
Theme swatch colors now stretch fully to the edge
Discover badge row decluttered (3 + overflow, was 6)
PENDING MERGE
Round 33
Delivered, waiting on the next merge into main.
Cross-tab session sync — fixes “logged out too often”
Tabs now adopt a sibling tab’s refreshed token instead of racing it
Blocking a user now actually removes any existing match
Closes a real data gap — block only filtered future Discover results before
A second duplicate test account found + removed live during this pass

## Slide 7
05 — OPEN ITEMS
What's still outstanding
Round 33 merge
PENDING
Sitting in delivery, waiting on wyzmind's next merge window. No code work remains on it.
Profile/Settings navigation split
RESOLVED
Menu once routed to two divergent screen implementations. Flagged as a product risk earlier; confirmed merged and closed.
Boosts, video chat, 2FA, device mgmt
SCOPED, NOT BUILT
Feature gaps, not defects — each needs an external API key or schema change before frontend work starts.

## Slide 8
06 — HOW THIS AUDIT IS RUN
Four rules that don't bend
01
Live, not staged
Every fix verified against the real production session in an authenticated browser — the actual app a real user opens.
02
Gated before it ships
A typecheck, the full test suite, and a clean production build all pass clean before anything is packaged.
03
Delivered as a reviewable bundle
Each round ships as a self-contained git bundle for wyzmind to merge on his own schedule — nothing lands unreviewed.
04
Findings are re-verified
Where a fix could be checked live, it was re-confirmed against the running app rather than trusted from the diff alone.

## Slide 9
07 — BOTTOM LINE
The app is stable. The process is what's keeping it that way.
Three outages happened and three outages were closed with a regression test behind each one. That's the pattern to keep funding — not zero incidents, but incidents that can't recur silently.
Next up
Merge round 33 — closes the cross-tab logout issue
No other code work is currently blocked or waiting on a decision
Feature-gap items (boosts, video chat, 2FA) need product prioritization, not engineering time
Muse Engineering Audit · Compiled from 1,121 commits on main, Jul 28 – Sep 15, 2026